EVORCA

Event Guest Management Platform

Product Requirements Document

────────────────────────────

| Product | Evorca — Event Guest Management Platform |
| --- | --- |
| Company | Apex Webs (Parent Brand) |
| Version | 1.0 — MVP Specification |
| Stage | Pre-build · Zero-capital Launch Strategy |
| Location | Nairobi, Kenya · East Africa |
| Stack | Next.js · Supabase · Vercel · M-Pesa Daraja API |
| Date | 28 March 2026 |
| Status | APPROVED FOR DEVELOPMENT |

# 1. Executive Summary

Evorca is a zero-capital, commission-first event guest management platform built for the East African market. Incubated under Apex Webs, Evorca enables event organisers — wedding planners, corporate summit hosts, concert promoters, and community leaders — to acquire, manage, verify, and engage their guests end-to-end through a single intelligent platform.

The business model is deliberately lean: organisers pay nothing to start. Evorca earns a percentage commission on every ticket sold, creating a revenue stream that scales directly with the platform's adoption. As organisers grow, they upgrade to paid tiers with lower commission rates and richer features.

All earnings are reinvested into Apex Webs and Evorca's marketing, infrastructure, and product development — bootstrapping both brands to sustainability without external funding.

| Metric | Target (MVP Launch) |
| --- | --- |
| Active Organisers | 100 within 90 days of launch |
| Events Processed | 50 events in first 6 months |
| Guests Managed | 10,000 cumulative in Year 1 |
| Revenue (Commission) | KES 150,000+ in Year 1 |
| Tier Upgrades | 15% of active organisers on Pro+ |
| Time-to-Value | Organiser live in under 10 minutes |

# 2. Problem Statement

## 2.1 The Gap in East Africa's Event Industry

Kenya's event industry — weddings, corporate conferences, concerts, church summits, and social gatherings — processes hundreds of thousands of guests every year. Yet guest management remains almost entirely manual. Organisers rely on:

- WhatsApp group broadcasts and screenshots as invitation systems

- Excel spreadsheets or handwritten lists as guest registries

- Physical printed lists at gates, prone to fraud and human error

- M-Pesa till numbers with no automated reconciliation

- No digital verification — gatekeepers rely on memory or paper

The result is chaos at the gate, revenue leakage through unverified guests, and zero post-event data for the organiser.

## 2.2 The Opportunity

| Pain Point | Current Workaround | Evorca Solution |
| --- | --- | --- |
| No structured invitation system | WhatsApp messages | Personalised invite link per guest |
| No payment collection at invite | Separate M-Pesa till | M-Pesa STK Push in the invite flow |
| No gate verification | Paper list + human memory | Unique QR code per guest, mobile scan |
| No real-time attendance data | Manual headcount | Live check-in dashboard |
| No post-event analytics | None | RSVP funnel, revenue, attendance rates |
| Invite design requires a designer | Canva or nothing | AI poster generator, describe and get |

# 3. Target Users & Personas

## 3.1 Primary: The Event Organiser

| Attribute | Detail |
| --- | --- |
| Who | Wedding planners, corporate event managers, church conference organisers, concert promoters, party hosts |
| Location | Nairobi (primary), Mombasa, Kisumu, Nakuru — expanding to Uganda, Tanzania in Year 2 |
| Age | 25 – 45 |
| Tech | Smartphone-first, uses WhatsApp daily, familiar with M-Pesa, moderate digital literacy |
| Need | A tool that makes them look professional and saves hours of admin work |
| Fear | Gate chaos, no-shows who paid, gate crashers, last-minute changes |
| Gain | Control, professionalism, real-time visibility, money they can actually trace |

## 3.2 Secondary: The Guest

| Attribute | Detail |
| --- | --- |
| Who | Anyone invited to an event — bride's guest list, corporate delegate, concert attendee |
| Need | A clear, simple invite that tells them what to do — RSVP, pay, show up |
| Fear | Arriving and not getting in, paying and losing the proof, confusing instructions |
| Gain | A digital pass on their phone, easy payment, confident entry |

## 3.3 Tertiary: The Gate Operator

A staff member or volunteer running entry at the event. Needs a fast, foolproof tool that works even without strong internet. Their success metric is zero queue and zero fraud.

# 4. Product Scope

## 4.1 MVP Feature Set (Phase 1 — Weeks 1–12)

The MVP must deliver the core loop end-to-end: organiser creates event → invites guests → guests RSVP → guests get QR pass → gate scans on the day. Every feature below is required for this loop.

### 4.1.1 Organiser Onboarding & Auth

- Email + password signup with email verification

- Google OAuth login option

- Onboarding wizard: company/brand name, event type preference, phone number (for M-Pesa)

- Organiser profile: logo upload, display name, social links

### 4.1.2 Event Creation

- Event wizard: name, type (wedding / summit / concert / party / meeting / other), date, time, venue, description

- Guest capacity limit setting

- RSVP deadline configuration

- Free or paid event toggle — paid triggers M-Pesa setup

- Event status: Draft / Published / Closed / Completed

### 4.1.3 Guest List Management

- Manual guest add: name, email, phone, guest category (VIP / General / Staff)

- CSV bulk import with column mapping

- Guest approval workflow: Pending / Approved / Rejected / Waitlisted

- Guest search and filter by status, category, RSVP state

- Guest notes field (dietary, accessibility, special instructions)

### 4.1.4 Invitation Delivery

- Personalised invite link per guest (unique token, not reusable)

- Invite delivery via: Email, SMS (Africa's Talking), WhatsApp link

- Invite page: event details, RSVP button, payment (if applicable), countdown timer

- Guest RSVP states: Attending / Declining / Maybe

- Auto-confirmation message after RSVP with QR pass attached

### 4.1.5 QR Code & Digital Pass

- One unique QR code per approved guest — signed JWT, cannot be duplicated

- Digital pass card: guest name, event name, date, time, venue, QR code, category badge

- Pass accessible via link (no app required for guest)

- Pass downloadable as PNG for wallet/screenshot

### 4.1.6 Gate Check-in Scanner

- Mobile-first web scanner: camera opens, scan QR code

- Result display: Green (Valid) / Red (Invalid) / Yellow (Already scanned)

- Guest name, category, and notes shown on scan result

- Offline mode: sync guest list to device, scan works without internet

- Auto-sync when connection restores

### 4.1.7 Basic Organiser Dashboard

- Event overview card: capacity, RSVPs, confirmed, declined, pending

- Guest list table with inline status management

- Activity feed: recent RSVPs, payments, check-ins

- Event share panel: copy invite link, download QR poster

## 4.2 Phase 2 Features — Monetisation (Weeks 13–20)

| Feature | Description | Priority |
| --- | --- | --- |
| M-Pesa STK Push | Guest pays via M-Pesa prompt in invite flow. Commission auto-deducted. | P1 |
| Commission Engine | 3% Starter / 1.5% Pro / 0.8% Elite auto-split per transaction. | P1 |
| Organiser Payout | Dashboard shows earnings, commission deductions, and withdraw request. | P1 |
| Tier Billing | Stripe or DPO integration for monthly Pro/Elite subscriptions. | P1 |
| Revenue Analytics | Per-event revenue, conversion rate, ticket sales over time. | P2 |
| WhatsApp Delivery | Africa's Talking WhatsApp API for invite delivery. | P2 |
| Reminder Automation | Auto-reminders: 7 days, 1 day, 2 hours before event. | P2 |

## 4.3 Phase 3 Features — AI & Polish (Weeks 21–28)

| Feature | Description | AI Model |
| --- | --- | --- |
| AI Poster Generator | Organiser describes event vibe, Claude API generates branded invite poster. | Claude API |
| AI Invite Copywriter | Personalised invite message per guest segment (VIP vs General). | Claude API |
| Fraud Detection | Flags duplicate RSVPs, suspicious bulk registrations, invalid pass attempts. | Claude API |
| AI Capacity Advisor | Suggests capacity limits based on venue type and event category. | Claude API |
| White-label Subdomains | Elite tier gets their.evorca.co subdomain with custom branding. | N/A |
| Google AdSense | Contextual ads on Starter plan event pages — event vendors only. | N/A |

## 4.4 Out of Scope — MVP

- Native iOS/Android app (PWA covers this in MVP)

- Face recognition check-in (Phase 4+)

- NFC wristbands or physical badge printing

- Multi-organiser team accounts (Phase 2+)

- Seating chart management

- Live event streaming integration

# 5. Core User Flows

## 5.1 Organiser — Create & Launch Event

| Step | Action | System Response |
| --- | --- | --- |
| 1 | Organiser signs up / logs in | Auth verified, dashboard loaded |
| 2 | Clicks 'New Event', completes wizard | Event created in Draft state |
| 3 | Adds guests manually or via CSV import | Guest records created, status = Pending |
| 4 | Configures pricing (free or paid) | If paid: M-Pesa setup prompt shown |
| 5 | Publishes event | Event status = Published, invites can be sent |
| 6 | Selects guests, clicks Send Invites | Unique invite links generated and delivered |
| 7 | Monitors dashboard as RSVPs arrive | Real-time count updates, activity feed |
| 8 | On event day, opens Scanner on phone | Scanner ready, guest list pre-synced |
| 9 | Scans guest QR codes at gate | Valid / Invalid / Already scanned result |
| 10 | Event ends, views analytics | Attendance rate, revenue, funnel summary |

## 5.2 Guest — Receive, RSVP & Attend

| Step | Action | System Response |
| --- | --- | --- |
| 1 | Receives personalised invite link (email/SMS/WhatsApp) | Opens invite page with event details |
| 2 | Reads event info, clicks RSVP | RSVP form: Attending / Declining / Maybe |
| 3 | Selects Attending | If paid: M-Pesa STK Push triggered |
| 4 | Completes M-Pesa payment | Payment confirmed, guest status = Approved |
| 5 | Receives confirmation with QR pass link | Digital pass card displayed |
| 6 | Saves pass screenshot or link to phone | PNG download available |
| 7 | Arrives at event, shows QR on phone | Gate operator scans, green result |
| 8 | Entry granted | Check-in logged, real-time dashboard updated |

# 6. Technical Architecture

## 6.1 Stack Decisions

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | SSR for SEO, React ecosystem, Vercel-native |
| Backend / API | Next.js API Routes | Serverless, no separate backend cost |
| Database | Supabase (PostgreSQL) | Free tier, built-in auth, real-time, RLS |
| Auth | Supabase Auth | Email, OAuth, JWT — zero config |
| Storage | Supabase Storage | Event images, poster uploads, pass assets |
| Payments | Safaricom Daraja API (M-Pesa) | Dominant payment method in Kenya |
| SMS / WhatsApp | Africa's Talking | Pan-African, affordable, reliable |
| AI Features | Claude API (claude-sonnet) | Poster gen, copywriting, fraud detection |
| QR Codes | qrcode.js + JWT signing | Signed tokens, tamper-proof |
| Deployment | Vercel | Free tier, zero-config, instant CI/CD |
| Monitoring | Vercel Analytics + Sentry | Free tier covers MVP |
| SEO | Next.js metadata + Sitemap | Built-in, Google Search Console ready |

## 6.2 Database Schema Overview

| Table | Key Fields | Notes |
| --- | --- | --- |
| organisations | id, name, logo_url, tier, stripe_id, mpesa_paybill | One per organiser account |
| events | id, org_id, name, type, date, venue, capacity, status, price | Core event record |
| guests | id, event_id, name, email, phone, category, status, token | token = unique invite JWT |
| rsvps | id, guest_id, response, created_at | Attending/Declining/Maybe |
| payments | id, guest_id, amount, commission, net, mpesa_ref, status | Per transaction record |
| checkins | id, guest_id, scanned_at, scanner_device | Gate scan log |
| invites_sent | id, guest_id, channel, sent_at, delivered | Delivery tracking |

## 6.3 QR Code Security

Every QR code is a signed JWT token with the following structure:

{ "guest_id": "uuid", "event_id": "uuid", "token_version": 1, "iat": 1234567890 }

- Signed with HMAC-SHA256 using a secret stored in Supabase environment variables

- Token version incremented if guest is re-issued a pass (invalidates old QR)

- Scanner verifies signature client-side from pre-synced list — works offline

- Each token can only produce one green scan per event (subsequent = yellow Already Scanned)

# 7. Monetisation Strategy

## 7.1 Commission Model

Evorca earns on every paid ticket sold through the platform. The organiser never pays upfront — they simply receive less of the ticket revenue. This removes all friction to adoption.

| Tier | Monthly Fee | Commission Rate | Guest Limit | M-Pesa Payout |
| --- | --- | --- | --- | --- |
| Starter | Free | 3.0% per ticket | 200 guests | Manual withdrawal |
| Pro | KES 2,500/mo | 1.5% per ticket | 2,000 guests | Automated weekly |
| Elite | KES 8,500/mo | 0.8% per ticket | Unlimited | Automated daily |

### Revenue Projection — Year 1 Conservative

| Source | Assumption | Monthly (Month 6) | Annual |
| --- | --- | --- | --- |
| Commission (Starter) | 30 events × KES 5,000 avg ticket pool × 3% | KES 4,500 | KES 27,000 |
| Commission (Pro) | 10 events × KES 20,000 avg ticket pool × 1.5% | KES 3,000 | KES 36,000 |
| Pro Subscriptions | 20 active Pro organisers × KES 2,500 | KES 50,000 | KES 300,000 |
| Elite Subscriptions | 3 active Elite organisers × KES 8,500 | KES 25,500 | KES 102,000 |
| AdSense (Phase 3) | 5,000 event page views × KES 2 CPM | KES 10,000 | KES 60,000 |
| TOTAL |  | KES 93,000 | KES 525,000 |

## 7.2 Ad Monetisation — Ethical Framework

- Ads shown ONLY on Starter tier event pages and confirmation screens

- Pro and Elite tiers are completely ad-free — this is a paid-tier value driver

- Ad content is contextual: event vendors, florists, caterers, venues, photographers

- Google AdSense integration in Phase 3 — passive income while user base grows

- All ad revenue reinvested into Evorca and Apex Webs marketing

# 8. Security Requirements

Security is non-negotiable and must be built in from Day 1 — not added later. The following requirements are mandatory before any public deployment.

| Requirement | Implementation | Priority |
| --- | --- | --- |
| Row Level Security | Supabase RLS on every table — organisers can only access their own data | P0 — Mandatory |
| JWT QR Signing | HMAC-SHA256 signed tokens, secret in env vars, never exposed client-side | P0 — Mandatory |
| HTTPS Everywhere | Vercel enforces HTTPS, no HTTP fallback, HSTS headers enabled | P0 — Mandatory |
| Rate Limiting | RSVP and scanner endpoints rate-limited — max 60 req/min per IP | P0 — Mandatory |
| Input Validation | Zod schema validation on all API routes, server-side never trust client | P0 — Mandatory |
| M-Pesa Webhook Validation | Safaricom callback verified with shared secret before processing payment | P0 — Mandatory |
| Environment Variables | All secrets in Vercel env vars — never committed to GitHub | P0 — Mandatory |
| SQL Injection Prevention | Supabase parameterised queries only — no raw string concatenation | P1 |
| XSS Protection | Content Security Policy headers, sanitise all user-generated content | P1 |
| GDPR / Data Minimisation | Collect only name, email, phone — no unnecessary PII stored | P1 |
| Penetration Testing | Manual pen test on QR, payment, and auth flows before public launch | P2 — Pre-launch |
| Concurrent Load Testing | Simulate 2,000 simultaneous check-in scans before each major event | P2 — Pre-launch |

# 9. SEO & Discovery Strategy

## 9.1 Technical SEO — Built Into Next.js From Day 1

- Next.js metadata API: title, description, Open Graph, Twitter Card on every page

- Dynamic sitemap.xml generated automatically from published events (public event pages indexed)

- robots.txt configured: index public pages, noindex dashboard/scanner

- Structured data (JSON-LD) on event pages: Event schema for Google rich results

- Core Web Vitals optimisation: image optimisation via next/image, lazy loading, font preload

## 9.2 Google Search Console

- Connect Search Console before launch — not after

- Submit sitemap.xml on day of first public event page

- Monitor: Coverage, Core Web Vitals, Search Performance weekly

- Target zero crawl errors at launch

## 9.3 Target Keywords

| Keyword | Intent | Competition |
| --- | --- | --- |
| event management kenya | Commercial | Medium |
| wedding guest list app nairobi | Commercial | Low |
| event ticketing kenya mpesa | Transactional | Low |
| rsvp system kenya | Commercial | Low |
| event check-in app kenya | Commercial | Low |
| corporate event management nairobi | Commercial | Medium |
| online event registration kenya | Informational | Low |

# 10. Zero-Budget Marketing Plan

## 10.1 Social Media Accounts to Create Now

| Platform | Handle | Content Focus | Frequency |
| --- | --- | --- | --- |
| Instagram | @evorca.app | Visual: event BTS, feature demos, wedding content | 4x/week |
| TikTok | @evorca.app | Reels: 'How we built Evorca', product demos, tips | 3x/week |
| X / Twitter | @evorca | Event planning tips, product updates, Kenya tech | Daily |
| LinkedIn | Evorca | Founder story, B2B event planners, Apex Webs link | 3x/week |
| WhatsApp | Channel | Feature drops, beta invites, behind-the-scenes | Weekly |
| Facebook | Evorca Page | Nairobi event groups, community engagement | 3x/week |

## 10.2 Content Calendar — Pre-Launch (Weeks 1–8)

| Week | Theme | Content |
| --- | --- | --- |
| 1–2 | Brand Reveal | Logo drop, 'Something is coming for Kenya's events' teaser posts |
| 3–4 | Problem Awareness | Content: 'Have you ever had gate chaos at a Nairobi event?' |
| 5–6 | Behind the Build | TikTok/Reels series: 'We're building Evorca with no capital' |
| 7 | Waitlist Launch | Landing page live, waitlist open, every platform posts simultaneously |
| 8 | Beta Invites | Email first 50 waitlist signups, DM Nairobi planners directly |

## 10.3 Lead Generation Tactics (Zero Budget)

- Direct outreach: DM 20 Nairobi wedding planners per week on Instagram

- Facebook Groups: 'Nairobi Events', 'Kenya Weddings', 'Corporate Events Kenya' — post value content, not ads

- Beta partner program: give 3 planners free Pro for 6 months in exchange for testimonials and social posts

- Startup directories: ProductHunt, BetaList, Startup Kenya, Disrupt Africa

- WhatsApp broadcast: personal network of both founders — warm leads first

- Google My Business: create Evorca listing for local SEO

## 10.4 Paid Marketing — Post Revenue

- Google Ads: target 'event management kenya', 'ticketing kenya' — start at KES 500/day

- Meta Ads: target event planners in Nairobi, Mombasa, Kisumu aged 25–45

- LinkedIn Ads: target corporate event managers for Elite tier

# 11. Design Workflow — Google Stitch

## 11.1 Tool

Google Stitch (stitch.withgoogle.com) is used for UI design before Next.js implementation. It generates HTML/CSS from natural language prompts, which we integrate directly into the codebase.

## 11.2 Screens to Design in Stitch

| Screen | Prompt Guidance | Export To |
| --- | --- | --- |
| Landing Page | Hero with teal/gold palette, event type icons, pricing section | pages/index.tsx |
| Organiser Signup | Minimal form, brand colours, mobile-first | pages/auth/signup.tsx |
| Organiser Dashboard | Event cards grid, stats bar, activity feed, sidebar nav | pages/dashboard/index.tsx |
| Event Creation Wizard | Multi-step form, progress indicator, clean inputs | pages/events/new.tsx |
| Guest List Manager | Table with filters, status badges, bulk action toolbar | pages/events/[id]/guests.tsx |
| Guest Invite Page | Event hero, RSVP buttons, countdown, pay via M-Pesa CTA | pages/invite/[token].tsx |
| Digital QR Pass | Dark card, gold accents, QR code centre, guest name prominent | pages/pass/[id].tsx |
| Gate Scanner | Full-screen camera view, large result indicator, guest info card | pages/scan/[event].tsx |
| Analytics Dashboard | Charts, funnel, revenue summary, attendance heatmap | pages/events/[id]/analytics.tsx |

# 12. Development Roadmap

| Phase 1 — Foundation MVP | Weeks 1–12 | START HERE |
| --- | --- | --- |

| Sprint | Deliverable | Done When |
| --- | --- | --- |
| S1 (W1–2) | Repo setup, Next.js + Supabase init, auth working, basic DB schema | Login/signup works, Supabase connected |
| S2 (W3–4) | Event creation wizard, event list page, event detail page | Organiser can create and view events |
| S3 (W5–6) | Guest add (manual + CSV), guest list table, approval workflow | Guests can be added and approved |
| S4 (W7–8) | Invite link generation, invite page UI, RSVP flow | Guest can click link and RSVP |
| S5 (W9–10) | QR code generation, digital pass page, pass download | Approved guest gets unique QR pass |
| S6 (W11–12) | Gate scanner UI, QR validation, offline mode, basic dashboard | Staff can scan QR at gate — green/red |

| Phase 2 — Monetisation | Weeks 13–20 | AFTER MVP TEST |
| --- | --- | --- |

| Sprint | Deliverable | Done When |
| --- | --- | --- |
| S7 (W13–14) | M-Pesa Daraja STK Push integration, payment in invite flow | Guest can pay via M-Pesa from invite page |
| S8 (W15–16) | Commission engine, auto-split, organiser payout dashboard | Commission auto-deducted, organiser sees net |
| S9 (W17–18) | Tier billing (Stripe/DPO), Pro/Elite upgrade flow | Organiser can upgrade and be billed monthly |
| S10 (W19–20) | WhatsApp + SMS delivery, automated reminders, analytics v1 | Invites sent via WhatsApp, reminders firing |

| Phase 3 — AI & Launch | Weeks 21–32 | AFTER FIRST REVENUE |
| --- | --- | --- |

| Sprint | Deliverable | Done When |
| --- | --- | --- |
| S11 (W21–23) | Claude API: AI poster generator, invite copywriter | Organiser describes event, gets poster |
| S12 (W24–25) | Fraud detection, white-label subdomains for Elite tier | Duplicate RSVPs flagged automatically |
| S13 (W26–27) | Security audit, pen test, load test (2,000 concurrent scans) | Zero critical vulnerabilities |
| S14 (W28–29) | Private beta: 5 real Nairobi events — wedding, summit, concert | Real events processed successfully |
| S15 (W30–32) | Google AdSense, SEO final pass, Google Search Console, launch | Evorca is publicly live |

# 13. Success Metrics

| Metric | Definition | Target | Timeframe |
| --- | --- | --- | --- |
| Time-to-Live | Organiser signup to first event published | < 10 minutes | At launch |
| RSVP Conversion | Invites sent ÷ RSVPs received | > 60% | Month 1 |
| Payment Conversion | RSVPs ÷ payments completed (paid events) | > 75% | Month 2 |
| Gate Success Rate | Valid QR scans ÷ total scan attempts | > 98% | Month 1 |
| Organiser Retention | Organisers who run 2+ events on platform | > 40% | Month 3 |
| Tier Upgrade Rate | Starter organisers upgrading to Pro+ | > 15% | Month 6 |
| NPS Score | Organiser net promoter score | > 50 | Month 3 |
| Monthly Revenue | Commissions + subscriptions + ads | KES 50,000+ | Month 6 |

# 14. Repository & Deployment Setup

## 14.1 Recommended Folder Structure

evorca/
├── app/                    # Next.js App Router pages
│   ├── (auth)/             # Login, signup
│   ├── (dashboard)/        # Organiser dashboard
│   ├── invite/[token]/     # Guest invite page
│   ├── pass/[id]/          # Digital QR pass
│   └── scan/[eventId]/     # Gate scanner
├── components/             # Reusable UI components
├── lib/                    # Supabase client, M-Pesa, utils
├── hooks/                  # Custom React hooks
├── types/                  # TypeScript types
├── public/                 # Static assets
└── supabase/               # DB migrations, seed data

## 14.2 Environment Variables Required

| Variable | Source | Used For |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase Dashboard | Database connection |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase Dashboard | Client auth |
| SUPABASE_SERVICE_ROLE_KEY | Supabase Dashboard | Server-side admin ops |
| MPESA_CONSUMER_KEY | Safaricom Developer Portal | M-Pesa API auth |
| MPESA_CONSUMER_SECRET | Safaricom Developer Portal | M-Pesa API auth |
| MPESA_SHORTCODE | Safaricom | Your M-Pesa till/paybill |
| MPESA_PASSKEY | Safaricom | STK Push encryption |
| AFRICASTALKING_API_KEY | Africa's Talking | SMS / WhatsApp |
| AFRICASTALKING_USERNAME | Africa's Talking | SMS / WhatsApp |
| ANTHROPIC_API_KEY | console.anthropic.com | Claude AI features |
| QR_JWT_SECRET | Generate locally | Sign QR code tokens |
| NEXT_PUBLIC_APP_URL | Vercel (auto) | Invite link base URL |

# 15. Admin Panel — Evorca Super Admin

The Admin Panel is a separate, locked section of the platform accessible only to the Apex Webs internal team. It provides complete oversight of all organisations, events, revenue flows, fraud signals, and platform health. It is NOT part of the MVP — it is scheduled for Phase 2 (Weeks 13–20), once real money is moving and multiple organisers are active.

Access is restricted to a dedicated Supabase role (service_role), protected by a separate login at /admin, with mandatory two-factor authentication. No organiser account can ever access this panel.

## 15.1 Admin Panel Modules

| Module | Description | Phase |
| --- | --- | --- |
| Organisation Management | View all organiser accounts. Approve, suspend, or delete accounts. Grant free Pro tier to beta partners. Override tier manually. | Phase 2 |
| Event Moderation | View all published events platform-wide. Flag, unpublish, or archive events that violate terms. View event details without organiser login. | Phase 2 |
| Commission Ledger | Full audit trail of every transaction processed — guest payment, gross amount, commission deducted, net to organiser, M-Pesa reference. | Phase 2 |
| Payout Controls | Review and approve organiser withdrawal requests. Override payout schedules. Flag accounts under review. | Phase 2 |
| Subscription Billing | View all active Pro and Elite subscriptions. See renewal dates, failed payments, and churn. Manually adjust billing if needed. | Phase 2 |
| Ad Revenue Tracking | Monitor Google AdSense earnings per event page. View CPM, impressions, and total ad revenue over time. | Phase 3 |
| Platform Analytics | Global dashboard: daily/weekly active organisers, events created, guests managed, total revenue, conversion rates. | Phase 2 |
| Error Monitoring | Sentry error feed integrated into admin view. See which API routes are failing, scanner errors, payment failures. | Phase 2 |
| Fraud Queue | AI-flagged suspicious activity: duplicate QR scan attempts, bulk fake RSVPs, suspicious payment patterns. Admin reviews and acts. | Phase 3 |
| Feature Flags | Toggle platform features on or off per organisation — without redeployment. Used to enable beta features for select organisers. | Phase 2 |
| Support Tickets | Organiser dispute inbox. Organisers can raise issues from their dashboard; admin responds here. Tracks open/resolved status. | Phase 2 |
| System Announcements | Send platform-wide announcements or per-tier messages that appear in organiser dashboards (e.g. maintenance windows, new features). | Phase 3 |

## 15.2 Admin Technical Specs

| Spec | Detail |
| --- | --- |
| Route | /admin — completely separate from /dashboard organiser routes |
| Auth | Separate Supabase admin user with service_role. Standard organiser JWTs rejected at /admin middleware. |
| 2FA | Mandatory TOTP (Google Authenticator or Authy) for all admin logins — no exceptions. |
| Audit Logs | Every admin action logged: who did what, to which record, at what time. Immutable append-only log table. |
| RLS Bypass | Admin uses service_role key server-side only — never exposed to client. All admin API routes are server-side only. |
| Session Timeout | Admin sessions expire after 30 minutes of inactivity — shorter than organiser sessions. |
| IP Allowlist | Optional Phase 3: restrict /admin access to specific IPs (Apex Webs office/VPN). |

## 15.3 Admin Roles

| Role | Access Level | Who |
| --- | --- | --- |
| Super Admin | Full access — all modules, all actions, billing, feature flags | Apex Webs founders only |
| Support Admin | Read-only on most modules + support ticket responses only | Future: customer support staff |
| Finance Admin | Commission ledger + payout controls only — no event or org data | Future: finance/accountant role |

## 15.4 Admin Build Checklist

- Supabase: create admin_users table with role column, separate from organisations table

- Middleware: /admin/* routes check for valid admin session — redirect to /admin/login if not

- Admin login page: email + password + TOTP verification

- Audit log table: admin_audit_logs (id, admin_id, action, target_table, target_id, created_at)

- Every admin mutation (suspend org, approve payout, flag event) writes to audit log

- Admin dashboard: key metrics at a glance — total orgs, active events, today revenue, open fraud flags

- All admin API routes: server-side only, service_role, never called from client

# 16. Glossary

| Term | Definition |
| --- | --- |
| Organiser | The event planner or host who creates an event and manages guests on Evorca |
| Guest | A person invited to an event — receives an invite link and QR pass |
| Gate Operator | Staff member who scans QR codes at event entry — uses the Scanner screen |
| QR Pass | A unique digital pass card containing the guest's QR code for entry verification |
| RSVP | Guest's response to an invitation — Attending, Declining, or Maybe |
| STK Push | Safaricom Daraja API trigger that sends an M-Pesa payment prompt to a phone |
| Commission | Evorca's percentage cut of each paid ticket sold through the platform |
| Tier | Organiser subscription level — Starter (free), Pro, or Elite |
| JWT | JSON Web Token — cryptographically signed token used to secure QR codes |
| RLS | Row Level Security — Supabase feature ensuring data isolation between accounts |
| Super Admin | An Apex Webs team member with full platform access via the /admin panel |
| Feature Flag | A switch that enables or disables a platform feature per organisation without redeployment |
| Audit Log | An immutable record of every admin action — who acted, on what, and when |
| 2FA / TOTP | Two-factor authentication using a time-based one-time password app (e.g. Google Authenticator) |
| service_role | Supabase's admin-level database role that bypasses Row Level Security — used server-side only |
| MVP | Minimum Viable Product — the core feature set for the first public release |

End of Document — Evorca PRD v1.1 (Admin Panel Update)

Confidential · Apex Webs · Nairobi, Kenya